ASSET INTELLIGENCE

# Phase 2 — IPSAS Ledger and Register Import

Phase 2 record, Sprint S2 summary and the IPSAS ledger mechanics (behind Deliverable D2)

| PRODUCT | Vairiot Asset Intelligence |
| --- | --- |
| PROGRAMME | TUDA — Tbilisi Transport and Urban Development Agency, sprints S0–S5 |
| OWNER | Don Scott, VAIRIOT FZCO |
| PHASE STATUS | Exit gate passed 17 October 2026; awaiting acceptance |
| REVISION | 0.1 (17 October 2026) |
| VERSION | 2.13.1 |

Prepared 17 October 2026  ·  British English  ·  Confidential

# Contents

Right-click the contents and choose Update Field if page numbers are not shown.

# About this document

This report records Phase 2 — IPSAS Ledger and Register Import of Vairiot Asset Intelligence, the RFID and IoT fixed-asset management platform. Under decision D1, Phase N is Sprint SN, so Phase 2 is Sprint S2 of the TUDA programme (stages 2.0–2.17). Its ledger mechanics are what the Accounting Policy Manual, TOR Deliverable D2, sets the figures for.

Each part below is generated from the Markdown file of the same name in the project repository, so the Word edition and the repository always agree.

STATUS Phase 2 is built (version 2.13.1). The exit gate passed on the Docker stack on 17 October 2026: 14 of 14 Phase 2 checks, 8 of 8 import checks (10,000 rows in 45 seconds), the 15 Phase 1 checks and both browser suites. Phase 2 awaits owner acceptance.

| Part | Source file |
| --- | --- |
| Phase 2 record — exit gate, decisions, open points | docs/06-phase-2-record.md |
| Sprint S2 summary — what changed and how to verify it | docs/sprints/S2-summary.md |
| IPSAS ledger mechanics — behind TOR Deliverable D2 | docs/IPSAS-LEDGER-MECHANICS.md |

# Phase 2 — IPSAS Ledger and Register Import (Record)

| Item | Detail |
| --- | --- |
| Phase | 2 (Sprint S2, decision D1) |
| Status | Built; exit gate passed on the Docker stack on 17 October 2026 (§2); awaiting owner acceptance (§7) |
| Revision | 0.1 (17 October 2026) |
| Version | 2.13.1 (on dev; staging and production unchanged until promotion, §5) |
| Plan | Phase 2 plan · S2 sprint |
| Summary | S2 summary: what changed, how to verify, open items, full file list |
| Deliverable | IPSAS ledger mechanics: the mechanics behind TOR Deliverable D2, the Accounting Policy Manual |
| Stages | 2.0–2.17 (stage log) |

## 1. Workstreams

| # | Workstream | Stages | Release | Result |
| --- | --- | --- | --- | --- |
| W1 | Foundations | 2.1–2.2 | 2.7.0 | Accounting permissions (D16), decimal money (D14), shared queue contracts, coverage gates (D8); the module registry with the ipsas guard, the platform toggle screen and the toggle matrix (D7) |
| W2 | Asset classes, recognition, donations (S2.1) | 2.3–2.4 | 2.8.0 | IPSAS classes with policies and GL accounts, the nine TUDA classes, recognition against the threshold with Finance's override, donations at fair value; the class on mobile, in the register report and the import |
| W3 | Componentisation (S2.2) | 2.5–2.7 | 2.9.0 | Assets held as parts, one level deep, with roll-up and group recognition; component templates (the Signalised junction); the Components card, roll-up in the register and reports; parts on Android and iOS; a custodian on every asset that parts inherit |
| W4 | Depreciation engine and periods (S2.3) | 2.8–2.10 | 2.10.0 | Straight line, reducing balance and units of production in decimals; monthly periods; runs prepared, posted by another approver and reversed, worked by the depreciation-run worker; the register and reports from posted entries; depreciation by class; bulk usage |
| W5 | Impairment (S2.4) | 2.11–2.12 | 2.11.0 | IPSAS 21 / 26 records raised by a grade or by hand, assessed with four measurement methods, posted by another approver, reversed with a cap, corrected by an offset; depreciation on the reduced base; the Impairment page, asset card and register |
| W6 | Staged import (S2.5) | 2.13–2.14 | 2.12.0 | .xlsx and .csv to MinIO, parsed, validated and committed by the register-import worker through the asset service; corrections and error rows; update mode by finance reference; the wizard; G33 export columns |
| W7 | Security (adoption W4, second part) | 2.15–2.16 | 2.13.0 | Row-level security on every tenant table (G23); the consoles' Content-Security-Policy (G31); MinIO unprivileged (G32) |
| — | Phase close | 2.17 | 2.13.1 | Exit gate on the Docker stack, the gate scripts in the repository, the Playwright ledger specs, this record |

Every workstream was merged into dev on a green pipeline: #94 (W1), #95 (W2), #96 (W3), #97 (W4), #98 (W5), #99 (W6), #100 (W7).

## 2. Exit gate (test plan §8.3)

Run on 17 October 2026 against the production images with the standalone overlay, behind nginx with TLS, as a throwaway project on a fresh database seeded with seed:tuda, with the worker image doing every depreciation run and every import step. The scripts are now in the repository (scripts/gate/, with a README), so the gate can be repeated before a release. A second approver was invited as Finance through the API, as D17 requires.

### 2.1 Gate results

| Gate | Check on the stack | Result |
| --- | --- | --- |
| Seed | The nine TUDA asset classes (BRD, FUR, ISL, OFF, OTH, SGN, SHL, SIG, TME) | Pass |
| S2.1 Classes | A sign created without a useful life takes 84 months from SGN and is RECOGNISED; a GEL 200 item under the GEL 500 threshold is EXPENSED | Pass |
| S2.2 Components | The "Signalised junction" template creates five assets (the junction and its controller, poles, signal heads and detectors); the roll-up NBV, 59,543.75, equals the parent's and parts' carrying amounts | Pass |
| S2.3 Depreciation | September and October 2026 runs are prepared by the worker and posted by the Finance user; the preparer's own post answers 403 (D17). October writes 5 entries: the sign and the junction's four parts, the junction itself left out as no_cost (its cost is all in its parts) and the 17 assets from the Phase 1 checks as not recognised | Pass |
|  | A run on the locked October period is refused (409 PERIOD_NOT_OPEN) | Pass |
|  | The depreciation schedule's accumulated depreciation equals the posted entries for every asset | Pass |
| S2.4 Impairment | Setting the sign to grade 1 raises a DRAFT with indicator CONDITION | Pass |
|  | Assessed at a recoverable amount of 600.00 (IPSAS 21, depreciated replacement cost) and posted into November by the Finance user: the carrying amount goes from 976.20 to 600.00 (loss 376.20) | Pass |
|  | The November run charges 7.32 on the sign: 600.00 over the 82 months left | Pass |
| S2.5 Import | 10,000 rows from upload to commit in 45.1 s through nginx, the worker and the internal API (parse 2.7 s, validate 4.1 s, commit 38.3 s; budget 2 minutes) | Pass |
|  | The two error rows (an unknown class with a bad date, a duplicate finance reference) are left out and download as a workbook with the reasons | Pass |
|  | Each imported asset has its finance reference and a MIGRATED event; re-running ten rows in update mode changes their cost and no asset number | Pass |
|  | Georgian and Russian headers are recognised: the wizard's first guess in the browser (Playwright) and suggestImportMapping (shared tests); the API's import tests cover clean, duplicate and bad-date files | Pass |
| Reports | The fixed asset register's NBV, 59,223.93 over 23 assets, equals the assets' own carrying amounts; the impairment register's net is 376.20. The PPE movement note is S5 (plan §5) | Pass |
| S2 toggle | With ipsas off, the settings, classes, periods, impairments and template routes answer 404 and /auth/me tells the console to hide the ledger; on again, every depreciation entry and impairment is unchanged | Pass |
| Tenancy (W7) | Every table with a tenantId on the deployed database has row-level security enabled and forced; the route-by-route test runs in CI (§2.2) | Pass |
| Phase 1 | The 15 Phase 1 checks still pass on the Phase 2 images | Pass |
| Browser | asset-map.stack.ts: signed in, the map draws every positioned asset and its tiles, the Content-Security-Policy is sent and nothing breaks it; the admin console signs in across origins with no violation | Pass |

### 2.2 Suites

| Suite | Result |
| --- | --- |
| API (Jest, PostGIS and Redis) | 523/523 in 63 suites at 72.9 % lines (the opt-in import budget test skipped; it is the S2.5 row above) |
| Golden figures (shared) | Each method over a full life, the residual floor, the last month's remainder, time zones, start and disposal months, impairment and its reversal cap: in shared 109/109 at 97.0 % lines |
| Worker | 24/24 at 37.9 % lines |
| Web (Vitest) | 80/80 at 19.5 % lines |
| Web browser (Playwright, API mocked) | 7/7, stable over three runs: the map (5), the Periods page preparing, posting and reversing a run, the import wizard to the review step |
| Web on the stack (Playwright) | 1/1 |
| Admin | 4/4 · Profiler 20/20 |
| Android · iOS | 85/85 · 69/69 (unchanged since stage 2.7; green in CI on #100) |
| npm run check | Line limits, British English, versions, ESLint, type-check: pass |

Coverage gates (D8, raised as measured, never lowered): API 50 → 72 % (65 set at stage 2.1), web 7 → 19 % and worker 10 → 37 % (both first set at stage 2.1), shared 95 %, admin 2 %.

### 2.3 Found during the phase

| Finding | Handling |
| --- | --- |
| A new tenant's first GS1 references allocated at once failed (KFR-045): the identifier sequence was created with CREATE SEQUENCE IF NOT EXISTS, which is not safe under concurrency. Found by the import's parallel commit; several mobile creates for a new tenant could have hit it | Fixed in the database (stage 2.13): the creation waits on the tenant's advisory lock; a test fails without the fix |
| Sub-tenants would have been refused every new asset under the new row-level security: the licence check and the asset cap read the parent's licence | Found by running the suite under the new policies (stage 2.15); both reads now cross tenants explicitly |
| A position in an import was silently dropped for an organisation without map positions | Validation warns (stage 2.14) |
| The import page polled every 1.5 s, close to the API's 100 requests a minute per address | Every 3 s (stage 2.14, found on the stack) |
| exceljs 4.4.0 brings an old uuid, rated moderate (a buffer check it does not use) | Recorded in the plan §2.5; CI fails on high and above, none present |

## 3. Field checks outstanding

| Check | From | Procedure |
| --- | --- | --- |
| P1.1 An asset created outdoors keeps its position; offline scans sync with theirs | Phase 1, S1.2 | manual-checks.md "Phase 1 field checks" |
| P1.2 Grade 2 on an audit scan prompts for a photo, which appears against the scan | Phase 1, S1.5 | Same |

Both need a staging or TUDA build with gis on. Staging still runs a build from before Phase 1 (§5), so they wait for the promotion.

## 4. Decisions

| # | Decision | Status |
| --- | --- | --- |
| D14 | Decimal money, half-up per entry, the remainder in the last month | Applied (stages 2.1, 2.8); after an impairment the rest is spread over the remaining months (stage 2.11) |
| D15 | Monthly periods in the tenant's time zone; a full month in the start month, none from the disposal month | Applied (stage 2.8) |
| D16 | accounting:read, accounting:write, accounting:approve | Applied (stage 2.1); update-mode imports need accounting:write (stage 2.13) |
| D17 | Append-only entries corrected by reversal; preparer and approver differ; no hash chain on the new tables | Applied to runs (stage 2.8) and impairments (stage 2.11), by database checks and triggers; confirmed on the stack (§2.1) |
| D18 | exceljs; .xls refused | Applied (stage 2.13) |
| D19 | Zod contracts in vairiot-shared; hand-written OpenAPI with a contract test | Applied (stages 2.3–2.13); import/openapi-contract.test.ts |
| D20 | Class required on create with ipsas on; back-fill, else PENDING_REVIEW | Applied (stage 2.3), refined: the API creates a classless asset as PENDING_REVIEW, so the field apps keep working |
| D21 | Units entered per asset and period | Applied (stages 2.8–2.10): on the asset and in bulk |

The departures from the sprint file are in the plan's §2.5. The larger ones, each recorded at its stage:

Depreciation runs are worker jobs that the API checks and queues (stage 2.10, at the owner's request).

The import's commit runs in the worker and writes through the API's asset service via an internal endpoint (stage 2.13, the owner's choice). Rows are written four at a time rather than in transactions of 500.

An impairment counts from the month it is posted into, to meet the gate's "the next run uses the reduced base".

Impairment statuses are DRAFT, POSTED, REVERSED and DISMISSED, with no APPROVED step under D17. A reversal of a loss is kept apart from the correction of a posting.

Template parts are created one by one through the normal asset create.

## 5. Release status

dev carries 2.13.1.

Staging (test.vairiot.com) runs a build from 14 October and production (vai.vairiot.com) the promotion of 15 October; both are before Phase 1 and on plain postgres:16-alpine.

Promoting dev needs, in order:

1.	the PostGIS image switch, with a backup and restore test before it (DEPLOY.md);

2.	DEPLOY.md's 2.6.0 security notes;

3.	MinIO's one-off hand-over to uid 10001, which deploy.sh does itself.

INTERNAL_API_TOKEN is already set on both servers. CSP_TILE_HOSTS is needed only for a tenant's own tile server.

Tags phase-1-accepted, v2.7.0–v2.13.1 and, on acceptance, phase-2-accepted wait for that promotion.

## 6. Open points carried into Phase 3

| # | Point | Proposed handling |
| --- | --- | --- |
| — | The PPE movement note, journals to TUDA's general ledger, the IPSAS reporting pack | S5 (plan §5) |
| — | Revaluation (IPSAS 45) | Raise with D2 if TUDA's policy uses it |
| — | Impairment raised from a reconciliation item | S4 |
| — | The import wizard does not edit lookup tables (the API takes them); impairment evidence photos are accepted by the API but not picked on the web | A later web stage |
| — | The maker–checker framework (S3.1) to replace the simple preparer/approver rule | S3.1 |
| G28 | Prettier not applied across the codebase | One formatting commit at a quiet point |
| G34 | Login labels not tied to inputs | S3 accessibility (axe in Playwright) |
| — | Schema drift predating stage 1.4 (asset_events index, hash default) | Still open: a migration at a quiet point |
| — | The field checks P1.1 and P1.2 | After the promotion (§3) |

Closed in this phase: G23 (row-level security), G31 (Content-Security-Policy), G32 (MinIO as root), G33 (export and profiler columns).

## 7. Acceptance

| Item | Detail |
| --- | --- |
| Requested | 17 October 2026, with this record, the S2 summary, the IPSAS ledger mechanics and the Word report docs/word/Vairiot-AI-Phase-2-IPSAS-Ledger-and-Import.docx |
| Owner decision | Awaiting |
| Next | Phase 3 plan (S3: zones, QA, approvals, Georgian) on acceptance |

# Sprint S2 — IPSAS ledger and register import: summary

| Item | Detail |
| --- | --- |
| Phase | 2 (Sprint S2, decision D1) |
| Stages | 2.0–2.17, 17 October 2026 |
| Versions | 2.7.0–2.13.1 |
| Record | Phase 2 record: exit gate, decisions, open points, acceptance |
| Deliverable | IPSAS ledger mechanics (TOR D2's mechanics) |

## Stages and commits

| Stage | Work | Commits |
| --- | --- | --- |
| 2.0 | Phase 2 planned; D14–D21 approved | 604a69f |
| 2.1 | Accounting permissions, decimal money, shared queue contracts, coverage gates | 4820826 356087e 2fbb6df fddf6e9 |
| 2.2 | Module registry, ipsas guard, module switches, toggle matrix; W1 released (2.7.0) | c6e499b 31565cb 9ee24dd 072c9d6 52f6eed 216e39f |
| 2.3 | Asset classes, recognition and donations: API, seed, web | abb5ff9 5446da8 ef83905 |
| 2.4 | The class on mobile, in the register report and the import; W2 released (2.8.0) | fb01cfb 28fe792 1f3b0b3 ded089f |
| 2.5 | Components: structure, roll-up, templates | 566b2af 956beed |
| 2.6 | Components on the web, mobile and in the reports; W3 released (2.9.0) | 9063298 3045132 67dd58e b3b7fb0 |
| 2.7 | Custodian on assets, followed by their parts; on the apps | 2149af0 0d08f47 b37a481 |
| 2.8 | Depreciation engine, periods and runs | 6308430 7d18028 |
| 2.9 | The register and reports from posted depreciation; the Periods page; depreciation by class (2.10.0) | c5ed151 0ef3008 e418f81 |
| 2.10 | Depreciation runs in the worker; bulk usage | b916bef |
| 2.11 | Impairment and its reversal: API and engine | 458b242 |
| 2.12 | Impairment on the web; the impairment register; W5 released (2.11.0) | 302bcbf e4e5958 |
| 2.13 | Staged register import: API and worker; KFR-045 | c7a3e71 2a16ea9 |
| 2.14 | The import wizard; the old import removed; G33; W6 released (2.12.0) | d254378 b18fa26 |
| 2.15 | Row-level security on every tenant table | e650b74 |
| 2.16 | Content-Security-Policy; MinIO unprivileged; W7 released (2.13.0) | cf7da9f 56b6f08 |
| 2.17 | Phase close: exit gate on the stack, gate scripts, Playwright ledger specs, this record (2.13.1) | this branch |

Each stage's detail is in the stage log.

## What changed

### Foundations (stages 2.1–2.2)

Permissions: accounting:read, accounting:write and accounting:approve (D16), given to TUDA's roles by the seed.

Money: a decimal money helper (D14), used by every ledger calculation.

Queues: queue names and job payloads are shared between the API and the worker.

Coverage gates: set at the measured values for every package, raised as tests grow (D8).

Module registry: the registry in vairiot-shared lists each module's API routes and screens. requireFeature answers 404 while a module is off, the platform console switches modules per tenant, and a toggle-matrix test walks the registry (D7).

### Classes and recognition (stages 2.3–2.4)

Classes: asset classes with their IPSAS class, threshold, default life, method, residual value, componentisation and GL accounts; the nine TUDA classes are placeholders for D2. The Asset Classes page manages them.

Recognition: the capitalised cost is tested against the class threshold, giving RECOGNISED, EXPENSED or PENDING_REVIEW, with Finance's override and reason.

Acquisitions: donations and transfers in are recognised at fair value.

Where the class appears: in the asset form and page, the Android and iOS apps (read-only), the register report and the import.

### Components and custodian (stages 2.5–2.7)

Parts: an asset can be held as parts, one level deep (enforced by a trigger). The roll-up gives the group's cost, depreciation and carrying amount, and the threshold is tested on the group.

Templates: component templates, including TUDA's Signalised junction, split the cost exactly.

Web: the Components card on the asset page, markers and a roll-up filter in the asset list, and roll-up in the fixed asset register and valuation summary.

Apps: an asset's parts, or its parent, on Android and iOS.

Disposal: a parent's disposal disposes of or detaches its parts.

Custodian: a custodian on every asset. It is set on the form, changed by transfers and recorded on the asset's history; parts take and follow their parent's.

### Depreciation (stages 2.8–2.10)

Engine: straight line, reducing balance and units of production in decimals, with the D14 and D15 conventions, in vairiot-shared.

Periods and runs: monthly periods, OPEN, CLOSED or LOCKED. Runs are prepared with a preview, posted by another approver and reversed with offsetting entries.

The worker: the depreciation-run worker does each step. The Periods page shows its progress and why a step was not done.

Usage: units for units of production, entered on the asset or in bulk.

Figures from the ledger: the register, the asset page, the reports and the carrying amount at disposal come from posted entries; the asset page lists them month by month. A new depreciation-by-class report.

### Impairment (stages 2.11–2.12)

Records: impairments under IPSAS 21 and 26 are raised by a grade that indicates impairment, or by hand, and assessed with four measurement methods. Another approver posts each one.

Reversal and correction: a reversal of a loss is capped at the impairment outstanding and at the unimpaired carrying amount. A posting made in error is corrected by an offsetting record.

Effect on depreciation: the engine depreciates the reduced base from the month an impairment is posted into, and the register is net of impairment.

Web: the Impairment page, the asset's Impairment card, the impairment register report, and an impairment column in the valuation summary and in depreciation by class.

### Register import (stages 2.13–2.14)

Upload and steps: .xlsx and .csv to MinIO. The register-import worker parses, validates and commits; the commit writes through the API's asset service at an internal endpoint.

Validation: lookups, dates and numbers, positions, duplicates in the file and against the register, and the class threshold.

Corrections: rows can be corrected and checked again. Error rows and a reconciliation sheet download as Excel.

Update mode: matches by finance reference and changes no asset number.

Wizard: four steps with mapping guesses in English, Georgian and Russian, and saved mappings. The old one-step import is removed.

G33: the register export and the profiler carry the grade, the position's accuracy and source, the class, and the finance and legacy references.

Speed: 10,000 rows in 45 s on the stack. That speed came from parallel writes, which exposed KFR-045, a race on a new tenant's identifier sequence, fixed in the database.

### Security (stages 2.15–2.16)

Row-level security on every tenant table, and on each child table through its parent (G23). A coverage test and a cross-tenant route test keep it so.

Content-Security-Policy: the web and admin consoles send one, with map tiles from an allow-list that the API enforces when tile settings are saved (G31).

MinIO runs as uid 10001, and deploy.sh hands its data over once (G32).

### Phase close (stage 2.17)

Exit gate: run on the Docker stack (record §2).

Gate scripts: now in scripts/gate/ with a README, so the gate can be repeated before a release.

Playwright: the Periods page and the import wizard specs, on the mocked API.

## How to verify

npm run check

POSTGIS_IMAGE=imresamu/postgis:16-3.5-alpine ./scripts/test-api.sh

npm test --workspace vairiot-shared

npm test --workspace vairiot-worker

npx vitest run --root vairiot-web

npm run test:e2e --workspace vairiot-web

On the Docker stack: follow scripts/gate/README.md, which runs the Phase 1 and Phase 2 gates, the import budget and the browser test against the production images. The 10,000-row budget can also be timed against the test database with IMPORT_BUDGET=1 ./scripts/test-api.sh import/import-budget.

By hand in the console (TUDA, ipsas on): Administration → Asset Classes, Depreciation and Impairment; an asset's Components, Posted depreciation and Impairment cards; Import.

## What remains open

The open points carried into Phase 3 are in the record, §6:

the PPE movement note and journal export, and revaluation;

impairment raised from a reconciliation item;

editing lookup tables and impairment evidence photos in the web console;

S3.1's maker–checker framework;

G28 and G34;

the schema drift from before stage 1.4;

the Phase 1 field checks P1.1 and P1.2, after the promotion.

## Files

The full list of files added or changed in this phase is in docs/sprints/S2-summary.md in the repository.

# IPSAS Ledger — Mechanics

| Item | Detail |
| --- | --- |
| Purpose | How Vairiot Asset Intelligence keeps the fixed-asset ledger: the mechanics the Accounting Policy Manual (TOR Deliverable D2) sets the figures for |
| Scope | Asset classes and recognition, components, depreciation, impairment, approvals and the register import, as built in Phase 2 (version 2.13.1) |
| Module | ipsas, switched per organisation; with it off every ledger route answers 404 and no ledger screen shows |
| Revision | 0.1 (17 October 2026) |
| Sources | Phase 2 plan §2 and §4 (D14–D21), Phase 2 record |

The ledger takes its policy from data, not code: lives, thresholds, methods, residual values and GL accounts are fields that Finance sets per class. Where the Accounting Policy Manual chooses a figure, this document says where it goes. TUDA's seeded values are placeholders, marked "to be confirmed".

## 1. Roles and approvals

| Permission | Who has it at TUDA | What it allows |
| --- | --- | --- |
| accounting:read | Finance, Administrator, Inventory Manager | See classes, periods, runs, impairments and the ledger figures |
| accounting:write | Finance, Administrator | Prepare: classes and their policies, depreciation runs, impairment assessments, imports in update mode |
| accounting:approve | Finance | Post, reverse, lock a period, override recognition |

Segregation (D17). The person who prepares a depreciation run cannot post it, and the person who assesses an impairment cannot post it. The API refuses (403), and a database check refuses it again.

Immutability. Depreciation entries and posted impairments cannot be edited or deleted; database triggers refuse it. A mistake is corrected by a reversal, which writes offsetting records, so the history stays complete. Every change is also written to the audit log, and the asset's own ledger records CREATED, MIGRATED, CONDITION_ASSESSED, CUSTODIAN_CHANGED, IMPAIRED and DISPOSED events.

Separation of organisations. Each organisation's ledger is kept apart by the database itself (row-level security on every table), not only by the application.

## 2. Asset classes

Each class carries its accounting policy:

| Field | Meaning |
| --- | --- |
| Code, name | The class as the policy manual names it (e.g. SGN, Road signs) |
| IPSAS class | INFRASTRUCTURE, OPERATIONAL, OFFICE_EQUIPMENT, FURNITURE, VEHICLES, LAND, BUILDINGS or OTHER, for disclosure |
| Capitalisation threshold | Below it an item is expensed, not recognised (§3) |
| Default useful life (months) | Taken by a new asset of the class that has none |
| Default depreciation method | Straight line, reducing balance or units of production (§5) |
| Default residual value (%) | Of cost, taken by a new asset that has none |
| Componentisation required | Whether assets of the class are held as parts (§4) |
| GL accounts | Asset, depreciation expense, accumulated depreciation and impairment accounts, carried on journals (posting to TUDA's general ledger is S5) |

A category can point to a class, so an asset created in that category takes the class.

TUDA's seeded classes (placeholders for D2; threshold GEL 500 for each):

| Code | Name | IPSAS class | Life (months) | Parts |
| --- | --- | --- | --- | --- |
| SIG | Traffic signal systems | INFRASTRUCTURE | 120 | Yes |
| SGN | Road signs | INFRASTRUCTURE | 84 | No |
| SHL | Passenger shelters | INFRASTRUCTURE | 180 | No |
| ISL | Safety islands | INFRASTRUCTURE | 240 | No |
| BRD | Information boards | INFRASTRUCTURE | 84 | No |
| TME | Traffic management equipment | OPERATIONAL | 96 | No |
| OFF | Office equipment | OFFICE_EQUIPMENT | 60 | No |
| FUR | Furniture | FURNITURE | 120 | No |
| OTH | Other | OTHER | 60 | No |

## 3. Recognition

Cost. The capitalised cost is the purchase cost plus freight, installation, customs duties and other capitalised costs. For an asset received as a donation or a transfer in, it is the fair value at recognition instead.

Status. Each asset has one of three statuses:

| Status | When | Effect |
| --- | --- | --- |
| RECOGNISED | The cost is at or above the class's threshold | On the register; depreciated and impairable |
| EXPENSED | The cost is below the threshold | Not on the register as an asset; no carrying amount, no depreciation |
| PENDING_REVIEW | No class, or no cost yet | Listed for Finance to resolve |

Finance (accounting:approve) can override the status with a reason, which is audited. A class change or a cost change works the status out again.

Groups. A parent and its parts are tested on the group's roll-up cost, and the parts take the parent's status. So a junction whose cost is all in its parts is still recognised.

## 4. Components

An asset can be held as parts, one level deep: a database trigger refuses a part of a part.

Each part has its own class, life, method and cost, and depreciates on its own.

The parent's figures are rolled up: cost, accumulated depreciation and carrying amount.

A part takes its parent's category when created. It follows the parent's site, location, position and custodian while it still shares them.

A component template creates an asset and its parts with the cost split exactly by share. TUDA's "Signalised junction" template: controller 35 % (120 months), poles 25 % (240), signal heads 25 % (120), detectors 15 % (96), all placeholders for D2.

A parent with active parts can only be disposed of with its parts, or after detaching them.

## 5. Depreciation

### 5.1 Conventions (D14, D15)

Periods. Periods are calendar months in the organisation's time zone (Asia/Tbilisi for TUDA).

Start and disposal. An asset is charged a full month in the month of its depreciation start date, and nothing from the month of its disposal.

Rounding. Amounts are decimal, never floating point. Each monthly charge is rounded half-up to 2 places.

Last month. The last month of a life takes whatever is left, so a life's charges add up to the depreciable base exactly.

Floor. No charge takes the carrying amount below the residual value.

Eligibility. Only RECOGNISED assets with a cost, a method and a start date are charged. A run's preview says how many were left out, and why.

### 5.2 Methods

| Method | Monthly charge |
| --- | --- |
| Straight line | (cost − residual) ÷ life in months |
| Reducing balance | Opening carrying amount × annual rate ÷ 12. The rate is the asset's own; without one, double the straight-line rate (200 % ÷ life in years) |
| Units of production | (cost − residual) × units this month ÷ expected total units. Units are entered per asset and month (D21), one at a time or in bulk |

After an impairment, straight line and units of production spread what is left above the residual over the remaining months or remaining units (§6).

Worked example (straight line): GEL 1,000 over 84 months is 83 charges of 11.90 and 12.30 in the last month, exactly 1,000.00.

### 5.3 Periods and runs

| Step | Who | What happens |
| --- | --- | --- |
| Open a month | accounting:write | The period is OPEN |
| Prepare a run | accounting:write | The background worker computes a DRAFT with a preview: the charge in total and by class, and why assets were left out |
| Post | accounting:approve, not the preparer | The worker computes the charges again from the ledger as it stands, writes one entry per asset (opening, charge, closing, accumulated) and closes the month |
| Reverse | accounting:approve | Offsetting entries in a reversal run; the month can be reopened and run again |
| Lock | accounting:approve | Final: nothing can be run or reversed in it |

Runs go in month order: a month cannot be posted before an earlier one, nor reversed once a later one is posted. One posted run per month. While the worker is on a run, nothing else can be asked of it.

### 5.4 Figures shown

Once an asset has posted entries, every figure comes from the ledger: the register, the asset page, the reports and the carrying amount at disposal. Before its first posted run, the figures are a projection.

Carrying amount = capitalised cost − accumulated depreciation − net impairment.

Reports: the depreciation schedule, the fixed asset register, the valuation summary, depreciation by class, and the impairment register.

## 6. Impairment (IPSAS 21 and 26)

| Step | Who | What happens |
| --- | --- | --- |
| Raise | Automatic, or accounting:write | A DRAFT appears when a recognised asset's grade moves to one whose condition scale marks it as an impairment indicator (grades 1 and 2 by default), or when someone raises it by hand. Indicators: condition, physical damage, obsolescence, idle, legal or regulatory, other. One draft per asset at a time |
| Assess | accounting:write | The standard (IPSAS 21 non-cash-generating, IPSAS 26 cash-generating), the measurement method (depreciated replacement cost, restoration cost, service units, fair value less costs to sell) and the recoverable amount, with notes |
| Post | accounting:approve, not the assessor | Into an open month with no later depreciation posted. The figures are worked out again, and IMPAIRED is written on the asset's ledger |
| Dismiss | accounting:write | A draft judged not impaired |
| Correct | accounting:approve | A posted record made in error is offset by an equal and opposite record; the original is marked REVERSED |

Loss.

If the recoverable amount is below the carrying amount, it is an impairment of the difference.

If it is above, and impairment is still outstanding, it is a reversal of an impairment loss, capped at two limits (IPSAS 21.68, 26.106):

the impairment still outstanding;

the carrying amount the asset would have had with no impairment. Vairiot works this out by replaying the asset's depreciation without one.

Effect. The impairment takes effect from the start of the month it is posted into, so that month's run is the first on the lower base.

Worked example: carrying 976.20, recoverable 600.00, a loss of 376.20 posted into November. November then charges 600.00 ÷ 82 months left = 7.32.

## 7. Register import

| Step | What happens |
| --- | --- |
| Upload | An .xlsx or .csv file of up to 25 MB and 50,000 rows (old .xls files are refused). The header row is found under any titles |
| Map | Each column is matched to a field: a first guess from the headers (English, Georgian, Russian), a saved mapping, or the register profiler's file. You also set the date order and the decimal separator, and translation tables (e.g. "Signs" → SGN) |
| Validate | Every row is checked: required fields; class, site and category lookups; dates and numbers; condition and grade; positions; cost and life; duplicates in the file and against the register. A row below its class threshold gets a warning that it will be expensed |
| Review | The rows to fix are listed with their reasons. They can be corrected on the page or in a downloaded workbook; corrected rows are checked again |
| Commit | The licence cap is checked first. Each row then becomes an asset through the same process as a manual create, with its finance reference (FINANCE_REF), its old register number (LEGACY_TAG) and a MIGRATED event. Rows with errors are left out |
| Reconcile | A workbook pairs each source row with the asset it became: asset number, GIAI, finance reference |

Update mode (accounting:write) changes existing assets from a file. Rows are matched by finance reference, no asset number changes, and every change is recorded on the asset's ledger.

The register export uses the same headers, so an exported register can be imported back.

## 8. For the Accounting Policy Manual (D2) to decide

| Choice | Where it goes |
| --- | --- |
| Each class's threshold, life, method, residual value and GL accounts | The class (§2); TUDA's are placeholders |
| Component shares and lives for signalised junctions and other componentised classes | The component templates (§4) |
| Which condition grades indicate impairment | The condition scale, per organisation or category |
| The depreciation convention (a full month in the start month, none in the disposal month) | Fixed today (D15); another convention would be added as a class field |
| Revaluation (IPSAS 45) | Not built (Phase 2 plan §5); raise it with D2 if TUDA's policy uses it |
| The PPE movement note and journal export to the general ledger | S5 |