ASSET INTELLIGENCE

# Phase 0 — Hardening and Hosting

Sprint S0 record and the Managed Development Standard adoption audit and plan

| PRODUCT | Vairiot Asset Intelligence |
| --- | --- |
| PROGRAMME | TUDA — Tbilisi Transport and Urban Development Agency, sprints S0–S5 |
| OWNER | Don Scott, VAIRIOT FZCO |
| PHASE STATUS | S0 closed 6 October 2026; stage 0.8 decided 16 October 2026; awaiting acceptance |
| REVISION | 0.1 (16 October 2026) |
| VERSION | 2.0.0 planned (decision D3) |

Prepared 16 October 2026  ·  British English  ·  Confidential

# Contents

Right-click the contents and choose Update Field if page numbers are not shown.

# About this document

This report records Phase 0 — Hardening and Hosting of Vairiot Asset Intelligence, the RFID and IoT fixed-asset management platform. Under decision D1, Phase N is Sprint SN, so Phase 0 is Sprint S0 of the TUDA programme (stages 0.1–0.7), followed by the adoption audit of the Managed Development Standard (stage 0.8).

Each part below is generated from the Markdown file of the same name in the project repository, so the Word edition and the repository always agree.

STATUS Sprint S0 closed on 6 October 2026. Decisions D1–D9 of the adoption audit were decided by the owner on 16 October 2026 (D4 deferred). Phase 0 awaits owner acceptance after stage 0.9 (secrets, GIS behind its flag, versioning, documents).

| Part | Source file |
| --- | --- |
| Sprint S0 record — hardening and hosting | docs/sprints/S0-summary.md |
| Managed Development Standard — adoption audit and plan | docs/standard-adoption-plan.md |

# Sprint S0 — Hardening and hosting: summary

Branch: feature/s0-hardening (from dev at 16df41e) · Closed: 6 October 2026 · Feeds: TOR Deliverable D1

Goal: field crews can trust the apps, production can be restored, and TUDA has its own environment.

Outcome:

No more silent loss of offline work. Neither app silently loses offline work any more, and iOS blind audits, which were rejected every time, now work.

Backups are complete and restorable. They cover everything, are encrypted, go off-site, and are proven restorable by a test that has been shown to fail when it should.

Deploys stop safely. A failed migration halts a deploy before anything restarts.

TUDA can be installed. Its tenant, a standalone server stack and a register profiler exist.

Two latent risks fixed. The object-store image could no longer be downloaded, and the API test suite was flaky on macOS. Both were found and fixed along the way.

## Commits

| Commit | What |
| --- | --- |
| 429f7b4 | S0.1 — audit triage (docs/sprints/S0-audit-triage.md) and baseline |
| 0afbb4c | S0.2 — Android offline queue never loses field work |
| 56f4ae0 | S0.3 — iOS offline parity; iOS blind audits fixed |
| 9b193d8 | S0.4 — server sync hardening, delta sync, iOS enrolment checks |
| e28eba2 | Flaky API tests on macOS (supertest bound to the wrong address) |
| 412145c | S0.5 — encrypted off-site backups, restore test, safe deploys, alerts |
| d68f8dd | MinIO built from source; 2025-10-15 security release |
| c51b080 | S0.6 — TUDA tenant, standalone install, legacy register profiler |

## What changed

### Field apps: offline work is never lost (S0.2, S0.3)

One queue model on both platforms. Each queued item is waiting, retrying (offline, timeout, 5xx; never counts as an attempt) or rejected (4xx, with the server's reason). A failure never deletes an item. A 409 counts as success only when it says the record already exists, because the API's real 409s ("campaign closed", "zone locked") are rejections.

Same key online and offline. Online calls send the same idempotency key as the queued copy, so a timed-out request can't create a duplicate.

Photos taken offline survive and upload later on both platforms, including photos of an asset created offline.

iOS:

background sync (BGProcessingTask)

foreground retry with backoff

sign-out only on a genuine refresh 401

photo uploads refresh the token

4xx errors now carry the server's message

iOS blind audits now send the zone, from a picker that works offline, and the condition. They were rejected 100% of the time before.

Profile → Pending uploads on both apps: counts by state, Retry, and confirmed Discard.

Android: the destructive Room fallback is removed (migration 6 → 7), and rejected scans are no longer reported as "Queued offline".

### Server (S0.4)

Rate limits for scanner fleets. Sync routes have a per-user limit (600/min, Redis) instead of the 100/min per-IP limit that throttled scanners behind one NAT. Limits and login lockout hold across API replicas, and a test proves it.

Compression: gzip on API responses.

Delta sync: GET /assets?changedSince= returns changed assets, deletions and serverTime, with stable paging. Both apps use it with a daily full sync, and show "Last synced X ago". The cache is untouched until a sync completes.

Duplicates return 200. A replay is resolved before the licence cap check.

`capturedAt` is clamped to [campaign start − 1 day, now].

iOS device enrolment (SEC-H2):

Format checks, size and rate limits, and registered devices protected.

PKCS#7 signature verification, enforced once IOS_UDID_CA_FILE is set.

Test-database guard: the API test suite refuses to run against any database that isn't a local *_test database.

### Operations (S0.5)

Backups (infra/backup.sh):

Postgres, MinIO, Redis and .env, encrypted with age using the key in .env, and sent to S3-compatible storage.

30 daily + 12 monthly copies off-site.

Exit 2 [BACKUP-INCOMPLETE] instead of silently leaving an unencrypted archive behind.

Restore test (infra/restore-test.sh): restores the newest off-site backup into an isolated stack. It checks migration status, every table's row count and every bucket's file count, and that the Redis snapshot loads.

Deploy (infra/deploy.sh):

Build, then migrations as their own step: a failure stops the deploy with the old version still serving.

Then a wait until every container is healthy, and a check of /health/ready.

The certbot reload hook is installed.

Alerts: an email for background jobs that fail for good (throttled), optional browser error tracking, web/admin healthchecks, and log rotation at 20 MB × 5.

CI: now runs the worker, shared, web and scripts tests, which never ran before. Dependabot covers every service image.

MinIO. The official images can no longer be pulled, which made every rebuild impossible. MinIO is now built from source (pinned by tag and commit) on the 2025-10-15 security release (GHSA-jjjj-jwhf-8rgr). Data written by production's version was verified readable.

### TUDA (S0.6)

`npm run seed:tuda`:

Tenant "TUDA — Tbilisi Transport and Urban Development Agency": standalone; GEL, GE, Asia/Tbilisi (new Company.timezone); gis, ipsas and reconciliation on.

Roles Administrator, Finance, Inventory Manager, Field Operator, Verifier, Viewer.

An Enterprise licence, and the first administrator by invitation (the link is printed).

Idempotent.

`infra/docker-compose.standalone.yml`: the production stack plus PostGIS, closed registration (API and web), and nginx for the install's own host names and certificates. The same deploy, backup and restore-test scripts work unchanged.

`scripts/profile-register.py`:

Profiles a legacy Excel or CSV register (English, Georgian or Russian headers).

Flags duplicate asset numbers, blank names, non-numeric costs and dates outside 1990–today.

Writes an A4-landscape Excel report and a column mapping for the importer.

A synthetic sample with planted problems is included.

### S0.5 follow-up (after the first PR review)

SEC-M3: a one-shot minio-init gives the API its own MinIO user, limited to the three app buckets. The root password no longer reaches the API container.

COM-3: nginx and API timeouts. A report taking 65 s used to return 504 at 60 s; now it completes.

SEC-M6 (partly): APP_ENCRYPTION_KEY is documented (DEPLOY.md and both env templates) and checked at startup in production. The prod template also lists the scoped MinIO user and backup variables. The key minimum is now 32 characters (MinIO app secret too). The static salt stays (needs a re-encryption migration).

### Bugs found and fixed while doing the above

Every one is recorded in docs/known-fix-registry.md (KFR-006 to KFR-035). The notable ones:

iOS sync re-sent rows within a run (SwiftData object identity, KFR-017). Caught by an intermittent test.

The restore test compared only the first table (KFR-027). Caught by its own test.

The API test suite intermittently talked to other apps on macOS (KFR-025).

pandas silently read "n/a" as blank (KFR-031).

## How to verify

| What | Command | Result at close |
| --- | --- | --- |
| Lint | npm run lint | 0 errors (73 warnings, unchanged from the baseline) |
| API | npm run test:api (throwaway Postgres + Redis in Docker) | 230 / 230 |
| Worker, shared, web | npm test --workspace=vairiot-worker --workspace=vairiot-shared --workspace=vairiot-web | 5 / 5, 42 / 42, 12 / 12 |
| Android | cd vairiot-mobile && ./gradlew testDebugUnitTest | 62 / 62 |
| iOS | cd vairiot-ios && xcodebuild -scheme VairiotMobile -destination 'platform=iOS Simulator,name=iPhone 17' test | 41 / 41 |
| Register profiler | python3 -m unittest discover -s scripts/tests | 17 / 17 |
| TUDA seed | npm run seed:tuda --workspace=vairiot-api (with TUDA_ADMIN_EMAIL, DATABASE_URL) | creates the tenant, prints the invite link |
| Profiler | python3 scripts/profile-register.py scripts/samples/register-sample.xlsx | writes report + mapping; finds the planted problems |
| Backups | bash infra/backup.sh && bash infra/restore-test.sh (on a server) | verified end to end in throwaway containers (see KFR-026/027) |

On the server, to activate S0.5 (nothing here happens by itself; see DEPLOY.md):

1.	Install age and rclone, and create the age key pair. Keep the private key off the server too.

2.	Add BACKUP_AGE_RECIPIENT and the BACKUP_S3_* settings to .env.

3.	Replace the old backup crontab line, which passes a placeholder key.

4.	Run one backup and one restore test.

5.	Set OPS_ALERT_EMAIL and (optionally) SENTRY_DSN / VITE_SENTRY_DSN, and create the external uptime monitor.

Before the next mobile releases: bump the Android versionCode (Room migration to v7) and the iOS build number. Then test an in-place upgrade with queued offline work on a real device, and iOS background sync on a device.

## What remains open

| Item | Why it's open | Where |
| --- | --- | --- |
| SEC-M6 static scrypt salt | Changing it needs a re-encryption migration of stored secrets (KFR-035) | triage |
| iOS enrolment signature enforcement | Needs IOS_UDID_CA_FILE and a check with a real iPhone | DEPLOY.md |
| Maintenance photos offline; server-side photo dedupe | Out of S0 scope | OFF-4 |
| postgres, redis, nginx images not pinned | Tags on the server unknown; a wrong pin breaks deploys | INF-9 |
| Registry-based deploys and rollback; CI gating deploys | Larger infra change | INF-1, INF-3 |
| SEC-L3/L4 (Android token storage, certificate pinning), SAAS-5/7/8/9/10, STO-2…7, COM-2/6 | Deferred with reasons in the triage | triage |
| Blind-audit scan responses include assetId | Noticed in S0.4; may reveal matches blind mode should hide | to triage in S3 |
| TUDA licence renewal | Enterprise licence runs 12 months; no platform admin on a standalone server | DEPLOY.md |

## Files changed (160)

Relative to 16df41e.

### .env.example

.env.example (modified)

### .github

.github/dependabot.yml (modified)

.github/workflows/ci.yml (modified)

### .gitignore

.gitignore (modified)

### DEPLOY.md

DEPLOY.md (modified)

### docs

docs/sprints/README.md (added)

docs/sprints/S0-audit-triage.md (added)

docs/sprints/S0-hardening-and-hosting.md (added)

docs/sprints/S0-summary.md (added)

docs/sprints/S1-gis-condition-photos.md (added)

docs/sprints/S2-ipsas-ledger-import.md (added)

docs/sprints/S3-zones-qa-georgian.md (added)

docs/sprints/S4-reconciliation-and-dq.md (added)

docs/sprints/S5-reporting-and-handover.md (added)

docs/STAGING-SETUP.md (modified)

docs/known-fix-registry.md (modified)

### infra

infra/certbot/reload-nginx.sh (added)

infra/docker-compose.restoretest.yml (added)

infra/docker-compose.standalone.yml (added)

infra/minio/Dockerfile (added)

infra/minio/init.sh (added)

infra/nginx/standalone-default.conf (added)

infra/nginx/standalone.conf.template (added)

infra/restore-test.sh (added)

infra/.env.prod.example (modified)

infra/backup.crontab (modified)

infra/backup.sh (modified)

infra/deploy.sh (modified)

infra/docker-compose.infra.yml (modified)

infra/docker-compose.prod.yml (modified)

infra/docker-compose.yml (modified)

infra/nginx/prod.conf (modified)

infra/nginx/staging-shared-host.conf (modified)

infra/nginx/staging.conf (modified)

infra/restore.sh (modified)

### package-lock.json

package-lock.json (modified)

### scripts

scripts/profile-register.py (added)

scripts/requirements.txt (added)

scripts/samples/make-register-sample.py (added)

scripts/samples/register-sample.xlsx (added)

scripts/tests/test_profile_register.py (added)

### vairiot-api

vairiot-api/prisma/migrations/20261005000000_s0_delta_sync_ios_enrolment/migration.sql (added)

vairiot-api/prisma/migrations/20261006000000_s0_company_timezone/migration.sql (added)

vairiot-api/prisma/seed-tuda.ts (added)

vairiot-api/src/__tests__/crypto-key.test.ts (added)

vairiot-api/src/__tests__/ios/ios-enrolment.test.ts (added)

vairiot-api/src/__tests__/server-timeouts.test.ts (added)

vairiot-api/src/__tests__/sync/replicas.test.ts (added)

vairiot-api/src/__tests__/sync/sync-hardening.test.ts (added)

vairiot-api/src/__tests__/test-server-binding.test.ts (added)

vairiot-api/src/__tests__/tuda/seed-tuda.test.ts (added)

vairiot-api/src/lib/ios-enrolment.ts (added)

vairiot-api/src/lib/server-timeouts.ts (added)

vairiot-api/jest.setup.ts (modified)

vairiot-api/package.json (modified)

vairiot-api/prisma/schema.prisma (modified)

vairiot-api/src/__tests__/assets/assets.test.ts (modified)

vairiot-api/src/__tests__/audits/audits.test.ts (modified)

vairiot-api/src/app.ts (modified)

vairiot-api/src/index.ts (modified)

vairiot-api/src/lib/crypto.ts (modified)

vairiot-api/src/lib/feature-flags.ts (modified)

vairiot-api/src/lib/openapi.ts (modified)

vairiot-api/src/middleware/rate-limit.ts (modified)

vairiot-api/src/routes/assets/assets.router.ts (modified)

vairiot-api/src/routes/audits/audits.router.ts (modified)

vairiot-api/src/routes/auth/auth.router.ts (modified)

vairiot-api/src/routes/ios/ios.router.ts (modified)

vairiot-api/src/routes/mobile/mobile.router.ts (modified)

vairiot-api/src/services/asset.service.ts (modified)

vairiot-api/src/services/audit.service.ts (modified)

### vairiot-ios

vairiot-ios/VairiotMobile.xcodeproj/xcshareddata/xcschemes/VairiotMobile.xcscheme (added)

vairiot-ios/VairiotMobile/Data/AssetDeltaSync.swift (added)

vairiot-ios/VairiotMobile/Data/QueuedPhoto.swift (added)

vairiot-ios/VairiotMobile/Sync/AuditScanRecorder.swift (added)

vairiot-ios/VairiotMobile/Sync/BackgroundSync.swift (added)

vairiot-ios/VairiotMobile/Sync/QueueDrainer.swift (added)

vairiot-ios/VairiotMobile/Sync/QueueState.swift (added)

vairiot-ios/VairiotMobile/Sync/SyncFailure.swift (added)

vairiot-ios/VairiotMobile/Sync/SyncQueues.swift (added)

vairiot-ios/VairiotMobileTests/AssetAndPhotoQueueTests.swift (added)

vairiot-ios/VairiotMobileTests/AssetDeltaSyncTests.swift (added)

vairiot-ios/VairiotMobileTests/AuditScanRecorderTests.swift (added)

vairiot-ios/VairiotMobileTests/QueueDrainerTests.swift (added)

vairiot-ios/VairiotMobileTests/SyncFailureTests.swift (added)

vairiot-ios/VairiotMobileTests/SyncTestSupport.swift (added)

vairiot-ios/VairiotMobile.xcodeproj/project.pbxproj (modified)

vairiot-ios/VairiotMobile/API/APIClient.swift (modified)

vairiot-ios/VairiotMobile/API/APIEndpoint.swift (modified)

vairiot-ios/VairiotMobile/App/VairiotApp.swift (modified)

vairiot-ios/VairiotMobile/Data/AssetRepository.swift (modified)

vairiot-ios/VairiotMobile/Data/QueuedAssetCreate.swift (modified)

vairiot-ios/VairiotMobile/Data/QueuedScan.swift (modified)

vairiot-ios/VairiotMobile/Data/SyncManager.swift (modified)

vairiot-ios/VairiotMobile/Data/VairiotStore.swift (modified)

vairiot-ios/VairiotMobile/Models/Asset.swift (modified)

vairiot-ios/VairiotMobile/Resources/Info.plist (modified)

vairiot-ios/VairiotMobile/Screens/Assets/AssetEditViewModel.swift (modified)

vairiot-ios/VairiotMobile/Screens/Assets/AssetListView.swift (modified)

vairiot-ios/VairiotMobile/Screens/Assets/AssetPhotosView.swift (modified)

vairiot-ios/VairiotMobile/Screens/Audits/AuditRunView.swift (modified)

vairiot-ios/VairiotMobile/Screens/Audits/AuditRunViewModel.swift (modified)

vairiot-ios/VairiotMobile/Screens/Profile/ProfileView.swift (modified)

vairiot-ios/project.yml (modified)

### vairiot-mobile

vairiot-mobile/app/src/main/java/com/vairiot/app/data/AssetDeltaSync.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/AssetSyncStateStore.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/QueuedPhoto.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/QueuedPhotoDao.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/AuditScanRecorder.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/PhotoSyncScheduler.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/PhotoSyncWorker.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/QueueDrainer.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/SyncQueues.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/WorkResults.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/util/SyncAge.kt (added)

vairiot-mobile/app/src/test/java/com/vairiot/app/data/AssetDeltaSyncTest.kt (added)

vairiot-mobile/app/src/test/java/com/vairiot/app/sync/AssetAndPhotoQueueTest.kt (added)

vairiot-mobile/app/src/test/java/com/vairiot/app/sync/AuditScanRecorderTest.kt (added)

vairiot-mobile/app/src/test/java/com/vairiot/app/sync/QueueDrainerTest.kt (added)

vairiot-mobile/app/src/test/java/com/vairiot/app/sync/SyncFailureTest.kt (added)

vairiot-mobile/app/src/test/java/com/vairiot/app/sync/SyncFakes.kt (added)

vairiot-mobile/app/src/main/java/com/vairiot/app/VairiotApp.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/AssetRepository.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/ScanSessionRepository.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/api/ApiModels.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/api/VairiotApiService.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/CachedAssetDao.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/QueuedAssetDao.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/QueuedScan.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/QueuedScanDao.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/TokenStore.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/data/local/VairiotDatabase.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/di/DatabaseModule.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/di/NetworkModule.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/AssetSyncWorker.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/ScanSyncWorker.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/sync/SyncFailure.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/AssetListScreen.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/AssetListViewModel.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/AssetPhotosSection.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/AssetPhotosViewModel.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/AssetScanViewModel.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/AuditRunViewModel.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/ProfileScreen.kt (modified)

vairiot-mobile/app/src/main/java/com/vairiot/app/ui/screens/ProfileViewModel.kt (modified)

### vairiot-web

vairiot-web/src/__tests__/monitoring.test.ts (added)

vairiot-web/src/__tests__/registration.test.ts (added)

vairiot-web/src/lib/monitoring.ts (added)

vairiot-web/src/lib/registration.ts (added)

vairiot-web/Dockerfile (modified)

vairiot-web/package.json (modified)

vairiot-web/src/App.tsx (modified)

vairiot-web/src/main.tsx (modified)

vairiot-web/src/pages/auth/LoginPage.tsx (modified)

### vairiot-worker

vairiot-worker/jest.config.js (added)

vairiot-worker/src/__tests__/job-alerts.test.ts (added)

vairiot-worker/src/job-alerts.ts (added)

vairiot-worker/package.json (modified)

vairiot-worker/src/crypto.ts (modified)

vairiot-worker/src/index.ts (modified)

# Managed Development Standard — Adoption Audit and Plan

| Item | Detail |
| --- | --- |
| Product | Vairiot Asset Intelligence (Vairiot-dev) |
| Standard | Managed Development Standard rev 1.0 (16 October 2026), Vairiot CI/docs/managed-development-standard.md |
| Audited | origin/main at 9f0f8ee (release #84), 16 October 2026 |
| Stage | 0.8 — Standard adoption audit (proposed, see D1) |
| Revision | 0.2 — decisions recorded (16 October 2026) |
| Status | D1–D9 decided by the owner 16 October 2026 (D3 alternative A; D4 deferred) |

## 1. Summary

Vairiot Asset Intelligence is in production (Android and iOS at 1.10.1) and has a working method of its own: sprint scripts S0–S5, a known-fix registry (KFR-001…043), a sprint summary for S0 and a manual test plan. It is not yet run to the standard. The main gaps are:

1.	A committed credentials file. docs/Demo Passwords.xlsx holds role, e-mail, organisation id and password for three demo tenants. It is in main and in history since f4a0a9b. Action deferred by the owner (D4).

2.	No single source of truth. No project.md, stage log, decision log or numbered foundation documents.

3.	Versioning never applied. Every package.json is 1.0.0 and has never moved; the mobile apps are 1.10.1 (Android versionCode 36, iOS build 12) and have not moved since 5 August, although S0 and the GIS work changed both apps since. No tags, no CHANGELOG.md, the reports service has no version.

4.	Rules not enforced by machines. No Husky hooks, Commitlint, line-limit or British English check, .editorconfig, PR template or npm run check. 16 source files exceed 500 lines. 70 % of main's commits follow conventional format, by habit only.

5.	Security controls partial. No row-level security (tenancy is hand-written where: { tenantId }); two-factor exists but is mandatory for nobody; containers run as root; /health/metrics reaches the internet; CI has no security job and actions are pinned by tag.

6.	No module registry. Tenant.featureFlags exists, but only blindAudit is enforced; the gis flag is never read, so the new GIS position work shows for every tenant.

7.	Tests thin outside the API. API coverage threshold 50 % lines; admin and reports have no tests; Android and iOS tests never run in CI.

None of this blocks the current S1 sprint. The plan below closes the gaps in seven workstreams, ordered as the standard's §17 requires (secrets → security → enforcement → tests → versioning and documents → tidy-up), with versioning and documentation done first in parallel because they are cheap and unblock the stage log for everything after.

## 2. Audit result (§17)

Verdict: Meets / Partial / Gap. Gap ids use the prefix G (see D2).

| # | Check | Verdict | Evidence |
| --- | --- | --- | --- |
| G1 | project.md with rules, phases, decisions, index | Gap | Not present. Scope lives in docs/sprints/README.md; brand tokens in README.md |
| G2 | Stage log current, stage numbers unique | Gap | No docs/stage-log.md. S0 stages S0.1–S0.7 are recorded in docs/sprints/S0-summary.md |
| G3 | Every source file ≤ 500 lines | Gap | 16 files over; worst report-export.service.ts 1440, LabelDesignView.swift 1079, LabelsPage.tsx 992, platform-admin.service.ts, ScanSessionScreen.kt 731, audit.service.ts 696, openapi.ts 682. 10 more at 400–500 |
| G4 | British English check | Gap | No checker. Identifiers are mostly British (licence, authorise); color/center hits are framework APIs → allow list |
| G5 | Lint, format, strict type-check (npm run check) | Partial | ESLint flat config and Prettier exist; no check script, no .editorconfig, strictness not verified per package |
| G6 | Husky hooks; conventional commits | Partial | No .husky/, no Commitlint. 280 of 398 commits on main conventional |
| G7 | No secrets in repository or history | Gap | docs/Demo Passwords.xlsx (3 tenants × 12 rows with passwords). Gitleaks over history: 0 findings (it does not read .xlsx). auto-login.html already removed in KFR-037 |
| G8 | .env.example complete; .env* ignored | Partial | .env.example present; .gitignore covers .env, *.env, .env.*.local but not .env.* generally; no dev-setup.sh generating secrets |
| G9 | Lock file, no high advisories, 7-day cooling-off | Partial | Lock file committed; npm audit 0 high (4 moderate); .npmrc has retries but no min-release-age=7; Dependabot has no cooldown, majors not excluded; 22 Dependabot branches open |
| G10 | CI least privilege, SHA pins, timeouts, security | Gap | No top-level permissions; actions pinned by tag; one job has a timeout; no audit/Semgrep/Trivy/Gitleaks; no JUnit/coverage artefacts; no iOS workflow; Android workflow runs no tests |
| G11 | Unit tests per package; coverage ≥ 80/70 | Gap | API 30+ Jest files on a real Postgres (threshold 50 % lines); web 6; shared 3; worker 1; admin 0; reports 0; Android 9 files, 62 tests (not run in CI); iOS 6 (not run in CI) |
| G12 | Module registry, guards, toggle matrix | Gap | vairiot-api/src/lib/feature-flags.ts declares blindAudit, gis, ipsas, reconciliation; only blindAudit enforced; no route guard per module, no nav hiding, no admin toggle screen, no toggle test |
| G13 | Row-level security; cross-tenant test | Gap | No ENABLE ROW LEVEL SECURITY in any migration; ORM filter by hand; scope middleware now mounted (KFR-040) but no systematic cross-tenant suite |
| G14 | Audit trail on CUD, sign-in, export, toggle | Partial | AuditEvent covers sign-in, 2FA, admin actions, invites, roles, API keys. Missing: exports, flag changes, failed sign-ins in the trail; fire-and-forget writes can be lost; AuditEvent not hash-chained (AssetEvent already is: append-only, hash-chained per asset, update and delete blocked) |
| G15 | Two-factor for privileged roles | Partial | TOTP, encrypted secret, hashed backup codes, admin reset all built; ROLES_REQUIRING_2FA = [] (opt-in since fcb5a27) |
| G16 | Containers non-root, read-only, minimal ports | Partial | Only nginx publishes ports (good). No USER in any Dockerfile; no read_only/cap_drop; /health/metrics unauthenticated and proxied publicly |
| G17 | Versions consistent; tags; CHANGELOG.md | Gap | npm 1.0.0 ×6, mobile 1.10.1, reports none; 0 tags; no changelog |
| G18 | Known-fix registry present | Meets | docs/known-fix-registry.md, KFR-001…043 (format differs from §16.6 table rows — keep, add a summary table) |
| G19 | Word reports generated by Python from Markdown | Gap | docs/Vairiot-Platform-Audit-2026-07-19.docx has no generator in the repository; KFR-001 refers to docx-js |
| G20 | Merged branches and stale worktrees removed | Gap | 6 extra worktrees (5 under .claude/worktrees/, 1 sibling); ~17 merged remote branches; 22 Dependabot branches; local feat/asset-gis-position merged in #70 |

Further findings outside §17: no i18n at all (hard-coded strings, lang="en", no Android/iOS catalogues); OpenAPI hand-written, shared Zod contracts limited to auth; README.md out of date (Node 22, React 18, "Sprint 1 — Foundation", PRs to develop).

## 3. Decisions

Decided by the owner on 16 October 2026. D1–D9 continue as the product's single decision series (§13).

| # | Decision | Status |
| --- | --- | --- |
| D1 | Phase N = Sprint SN. S0 is Phase 0 (plan S0-hardening-and-hosting.md, record S0-summary.md, stages 0.1–0.7 done); this audit is Stage 0.8; S1 is Phase 1 from Stage 1.0. Sprint files keep their names | Approved |
| D2 | Adoption gaps use the prefix `G` (G1–G20), not S, which would collide with sprint ids | Approved |
| D3 | Version reset to `2.0.0` in lockstep across npm, reports, Android and iOS, marking adoption of the standard; post-1.0 SemVer from then on. v1.10.1 tagged on the 5 August commit as the historical baseline only (alternative A) | Approved |
| D4 | docs/Demo Passwords.xlsx: no action now. Carried as open point G7; rotation, deletion and any history rewrite to be decided later | Deferred by owner |
| D5 | Row-level security adopted table by table behind a Prisma client extension setting app.tenant_id per request; first Asset, AuditEvent, Photo (W4) | Approved |
| D6 | Two-factor mandatory for Administrator and platform-admin roles, 14-day grace period with notice to tenants. Field Operator is excluded: TUDA crews share scanners, so per-person TOTP on the device is impractical | Approved |
| D7 | Module registry in vairiot-shared built from featureFlags (gis, ipsas, reconciliation, blindAudit); GIS position work becomes gis.positions. GIS is hidden now behind the existing `gis` flag, ahead of the full registry (W1a) | Approved |
| D8 | Coverage ratchet, never lowered: API 50 → 80 % lines over S1–S3; other packages 60 % by end of S2, 80 % by S4; first admin and reports tests in W5 | Approved |
| D9 | i18n and the §5 language rules folded into S3 (Georgian i18n) | Approved |

## 4. Workstreams

| # | Workstream | Gaps closed | Content | Size |
| --- | --- | --- | --- | --- |
| W0 | Secrets | G8 (G7 deferred, D4) | .env.* in .gitignore (except example); copy scripts/dev-setup.sh from Vairiot CI; Gitleaks config including a note on binary files. Demo Passwords.xlsx left in place until the owner decides (D4) | S |
| W1a | GIS behind the gis flag (D7) | G12 (part) | API: map endpoint 404 and position writes ignored when gis is off. Web: GeoPositionFields and the map view hidden. Android and iOS: GPS capture skipped and position UI hidden, read from GET /auth/me and cached for offline use. Toggle test on and off with data kept. TUDA keeps GIS (seed:tuda sets gis on); every other tenant loses the GIS UI until it is switched on | S |
| W1 | Versioning | G17 | See §5 | S |
| W2 | Documentation set | G1, G2, G18, G19 | See §6 | M |
| W3 | Enforcement | G3–G6, G9, G10 | Copy from Vairiot CI: check-line-limits.sh, check-british-english.mjs, .husky/, commitlint.config.js, .editorconfig, PR template, min-release-age=7, Dependabot cooldown and major exclusion; npm run check. CI: top-level permissions: contents: read, SHA pins, timeouts on every job, security job (npm audit high, Semgrep, Trivy, Gitleaks), JUnit + coverage artefacts, Android unit tests, iOS build-and-test job. Line limit: existing over-limit files on a baseline list that only shrinks; split them file by file (largest first) | M |
| W4 | Security controls | G13–G16 | RLS (D5) with a cross-tenant fuzz suite over every route; audit exports, flag changes and failed sign-ins; make audit writes durable; mandatory 2FA (D6); USER node in Dockerfiles, read_only + cap_drop: [ALL] in prod Compose; /health/metrics refused at nginx | L |
| W5 | Tests and modules | G11, G12 | Module registry and route guard (D7), nav hiding, admin toggle screen with audit, toggle-matrix test; first admin (Vitest) and reports (pytest) tests; coverage thresholds per D8 | L |
| W6 | Tidy-up | G20 | Remove merged worktrees and branches; merge or close the 22 Dependabot branches (majors via decisions); update README.md; move loose files (Screenshot…png) out of docs/ | S |

Order: W0 and W1a first (hours). W1 and W2 next, together, as Stage 0.9 — they create the stage log and version every later stage relies on. W3 straight after, so every later commit is checked. W4 and W5 run alongside S1–S3 as phase workstreams, each with its own plan entry.

## 5. Versioning plan (W1)

Current state

| File | Version |
| --- | --- |
| package.json (root + 5 workspaces) | 1.0.0 (never bumped) |
| vairiot-mobile/app/build.gradle.kts | 1.10.1, code 36 |
| vairiot-ios/project.yml + project.pbxproj | 1.10.1, build 12 |
| vairiot-reports | none (requirements.txt only) |
| Git tags / CHANGELOG.md | none |

Since 1.10.1 (5 August) both apps gained the S0 offline-queue work and GPS capture without a version change. If any of those builds reached a device or tester, two different builds share 1.10.1 (36) / (12) — check the release tables before choosing the next build numbers.

Steps

1.	Tag the historical baseline: git tag -a v1.10.1 <commit after 5ac4c88> -m "Baseline before the standard: mobile 1.10.1 (36/12)".

2.	Copy scripts/bump-version.mjs from Vairiot CI; set its file list to the 6 package.json files, vairiot-reports/pyproject.toml (new, minimal, version only), build.gradle.kts (versionName), project.yml and project.pbxproj (MARKETING_VERSION). Add check:versions to npm run check and the CI static job.

3.	Change any internal workspace dependency to *.

4.	Run node scripts/bump-version.mjs 2.0.0 (D3); Android versionCode 37, iOS build 13 at the next distributed build (build numbers never reset, so they continue across the reset; separate series per §8.3). The iOS OTA and Android update checks compare versions — confirm they treat 2.0.0 as newer than 1.10.1 before release.

5.	Write CHANGELOG.md: [2.0.0] ("adoption of the Managed Development Standard") from the commits since the baseline (S0 hardening, GIS positions, security fixes KFR-037…043, React Router 7, Tailwind 4), and [1.10.1] and earlier back-filled from the mobile bump commits (1.7.3 → 1.10.1) and the 22 release: promote dev to production merges.

6.	Commit chore(release): 2.0.0, tag v2.0.0, push tags.

7.	From then on (§8.1 post-1.0; 2.0.0 is a deliberate reset, not a breaking change): feat → minor, fix/perf → patch, breaking → major; every release to production (go-live.sh) bumps and tags; Docker images also tagged with the version on a release tag.

Phase tags: phase-0-accepted on owner acceptance of S0 + this audit. Because the MINOR number no longer tracks the phase after 1.0, each stage-log entry records the version it shipped.

## 6. Documentation plan (W2)

| File | Source | Status |
| --- | --- | --- |
| project.md | §16.1 skeleton; objective from TUDA fit-gap; build rules from docs/sprints/README.md; brand from README.md; phase plan S0–S5; decision log D1–D9 | New |
| docs/stage-log.md | Back-fill stages 0.1–0.7 from S0-summary.md commits; 0.8 this audit; S1 work so far as 1.0–1.n | New |
| docs/00-discovery-and-architecture.md | AUDIT-2026-07-19.md, S0-audit-triage.md, Vairiot CI 03-reuse-audit.md findings | New |
| docs/01-technology-stack.md | Package manifests, Dockerfiles, Compose; upgrade policy | New |
| docs/02-data-model-and-module-registry.md | schema.prisma (57 models, 15 enums, 38 migrations), feature flags, module registry (D7) | New |
| docs/testing/test-plan.md | Levels, coverage, exit gates per sprint, REQ-xx matrix from fit-gap items | New |
| docs/testing/manual-checks.md | Current docs/TEST-PLAN.md (manual What/Steps/Pass/Fail checklist) moved here | Move |
| docs/known-fix-registry.md | Keep entries; add a §16.6 index table (KF id, stage, symptom, cause, fix) | Amend |
| docs/sprints/S0-*.md | Add the §16.4/§16.5 header tables to plan and record, with security and open-point sections | Amend |
| CHANGELOG.md | §5 | New |
| docs/word/ | Copy md_to_docx.py and vairiot_theme.py from Vairiot CI; build_phase0.py → Vairiot-AI-Phase-0-Hardening-and-Hosting.docx | New |
| Package README.md ×8 | How to build, run and test each package | New |
| README.md | Correct stack versions, branch flow (dev → main via go-live.sh), link to project.md | Amend |

Not renamed: sprint files keep their names (D1); DEPLOY.md, STAGING-SETUP.md, DEV-WORKFLOW.md stay and are listed in the project.md index.

## 7. Proposed stages

| Stage | Content | Version |
| --- | --- | --- |
| 0.8 | This audit and plan; D1–D9 decided | — |
| 0.9 | W0 secrets; W1a GIS behind flag; W1 versioning; W2 documents | 2.0.0 |
| 0.10 | W3 enforcement and CI | 2.0.1 |
| — | Owner accepts Phase 0 → phase-0-accepted | — |
| 1.0 | Phase 1 (S1) planned against the standard; W4/W5 items placed in S1–S3 | — |

## 8. Out of scope for this plan

i18n and Georgian translation (S3, per D9).

OpenAPI generated from shared Zod contracts — raise as a decision when S2 adds the import contracts.

Hash-chained ledger for critical entities — consider with the IPSAS ledger in S2.

## 9. Status after stage 0.9

W0, W1a, W1 and W2 are built (see docs/stage-log.md stage 0.9). G7 stays open by owner decision (D4). W3–W6 are not started.

## 10. Open points raised in stage 0.9

| # | Point | Proposed handling |
| --- | --- | --- |
| G21 | Defect severities S1–S4 (standard §9.6) clash with sprint ids; the test plan uses Sev1–Sev4 | D10 (proposed): adopt Sev1–Sev4. Needs owner approval |
| G22 | Sprint files plan versions 2.0.0-pilot (S3.6), 2.0.1/2.1.0 (S4), 2.2.0 (S5), which D3's reset to 2.0.0 overtakes; they also name a develop branch that does not exist | Amend the sprint files at stage 1.0: versions follow SemVer from 2.0.0; branch is dev |
| G23 | 19 of 57 models have no tenantId (children of tenant tables, five platform-global tables, LoginAttempt) | Design D5 row-level security around this list (docs/02-… §2.13) in W4 |
| G24 | PostGIS runs only in the standalone overlay; production, dev and test use postgres:16-alpine; positions are Float columns | Rest of S1.1: switch every compose file to PostGIS before any spatial query |
| G25 | The S1 sprint file names MapLibre; the code uses Leaflet | Record the choice as a decision at stage 1.0 |
| G26 | NordicID NUR SDK version and licence are not recorded (local jar/aar) | Record version and licence as a decision (standard §11.3) |