VAIRIOT PLATFORM AUDIT

Security · SaaS Capability · Online/Offline · Communications · Storage · Infrastructure & Hosting

Prepared for:  Kapiti Management — Vairiot Asset Management Platform

Date:  19 July 2026

Scope:  Full monorepo at commit 05c05f9 (API, web, admin, worker, reports, Android, iOS, infra)

Method:  Five parallel read-only audit passes; evidence cited as file:line. No production systems accessed.

Client regions:  Europe and UAE

Overall verdict:  The architecture is genuinely SaaS-grade; the risk is concentrated in operations and offline edge cases. The platform is one disk failure away from total data loss, and offline sync is silently losing field data today — both are fixable with small, well-understood changes.

# 1. Executive Summary

This audit covered the full Vairiot solution: the API, web and admin applications, background worker, reports service, Android and iOS mobile applications, and production infrastructure. Five dimensions were assessed: security, SaaS capability, online/offline ability, communications, and storage.

## Strengths

First-class multi-tenancy — tenant-scoped schema with composite indexes; service-layer isolation held up under cross-tenant ID probing in every sampled route; tenant-prefixed object storage keys.

Licensing engine — tiers, asset caps enforced at creation, device slots, expiry/grace lifecycle, sub-tenant hierarchy.

Self-serve onboarding — tenant registration, 4-step onboarding wizard, role matrix, email invitations.

Security fundamentals — bcrypt cost 12, 2FA, progressive lockout, JWT blacklist on logout, TLS 1.2/1.3 only, hashed API keys, no secrets ever committed to git, no SQL-injection surface (Prisma throughout).

Public API readiness — versioned routes, OpenAPI docs, tenant-scoped API keys, webhooks.

Offline-first mobile v1 — cached browsing, write-ahead scan queues, background sync (Android WorkManager), Keychain token storage and connectivity-aware drain (iOS).

## The four findings that matter most

| # | Finding | Impact | Resolution |
| --- | --- | --- | --- |
| 1 | No backups of any kind — Postgres, MinIO (photos/documents/APKs), and the production .env (JWT_SECRET, APP_ENCRYPTION_KEY) exist only on one VPS disk | Existential: disk failure = permanent loss of all tenant data | Nightly pg_dump + MinIO mirror to off-host EU storage; keys into a password manager (under 1 day, ~$5/month) |
| 2 | Offline sync silently deletes queued work after 5 failed attempts; Android blind-audit scans queued offline are always rejected on replay (missing locationId); offline photo capture discards the photo | Active, silent field data loss today | Persist/replay the missing fields (near two-line fix); dead-letter state instead of delete; photo queue |
| 3 | No monitoring: no uptime checks, error tracking, alerting, log rotation, or resource limits; migrations not run on deploy; cert renewal needs a manual nginx restart | Outages discovered by customers; predictable future incidents | UptimeRobot + Sentry (free tiers), compose hygiene, migrate-on-deploy, certbot deploy-hook |
| 4 | Hosting shape: EU location suits the Europe/UAE client base, but everything runs on a single self-managed host | Single point of failure; UAE-regulated tenants may need in-country hosting | Managed EU Postgres + object storage now; CDN for SPAs; UAE-region deployment option later via existing deploymentMode |

# 2. Security

Posture is above average for a platform of this size: 0 critical findings in production code paths, 2 high, 6 medium and 5 low. The issues below are refinements, not gaping holes.

## High findings

| ID | Severity | Finding | Evidence | Resolution |
| --- | --- | --- | --- | --- |
| H1 | High | Vulnerable nodemailer (≤9.0.0): SMTP command injection, SSRF, file-read advisories. The only production-relevant npm audit hit. | smtp.service.ts:119 | Upgrade to nodemailer ^9.0.3; smoke-test SMTP flows |
| H2 | High | Public iOS UDID enrolment endpoint parses PKCS#7-signed plists without verifying the signature — forged device attributes can enter the enrolment queue. | ios.router.ts:211-235 | Verify signature against Apple's CA; rate-limit; treat queue as untrusted |

## Medium findings

| ID | Severity | Finding | Resolution |
| --- | --- | --- | --- |
| M1 | Medium | 2FA TOTP secrets and backup codes stored in plaintext in the database (AES-256-GCM helper exists but is only used for SMTP credentials). | Encrypt secrets with the existing helper; hash backup codes |
| M2 | Medium | Password policy requires exactly 12 characters, alphanumeric only (symbols rejected); login and registration validators are inconsistent with the policy. | Minimum (not exact) length; allow all printable characters; breach-list screening |
| M3 | Medium | API and worker run with MinIO root credentials — a compromised API owns the entire object store. | Scoped MinIO service account limited to the three application buckets |
| M4 | Medium | Refresh-token rotation never invalidates the presented token — a stolen refresh token stays valid for 30 days in parallel with the legitimate one. | Blacklist presented jti on refresh; add reuse detection |
| M5 | Medium | Single shared JWT base secret for access/refresh/setup token classes; placeholder secrets in local environment files. | Distinct high-entropy secrets per token class; assert minimum length at startup |
| M6 | Medium | APP_ENCRYPTION_KEY undocumented in example env files; static scrypt salt; 16-character minimum too low. | Document with a generation command; require ≥32 characters |

## Low findings

L1 — APK/IPA download endpoints are fully public (accepted trade-off for pre-login OTA); add rate limiting.

L2 — No HSTS header on the nginx SPA hosts (Helmet covers the API only); one-line fix in the 443 server blocks.

L3 — Android tokens in plain DataStore; iOS correctly uses Keychain. Migrate to EncryptedSharedPreferences.

L4 — No certificate pinning in either mobile app (TLS enforced, cleartext disabled; pin the CA key if hardening).

L5 — Label printing uses innerHTML with asset-derived strings; confirm escaping or use a sanitiser.

Done well:  No secrets ever committed (verified across git history); bcrypt-12 with dummy-compare against user enumeration; progressive lockout plus per-route login limiter; coherent RBAC with a separate platform-admin plane; Android OTA verifies APK SHA-256; private buckets with all files streamed through the authenticated API; CORS allowlist; API keys stored only as SHA-256 hashes.

# 3. SaaS Capability

The domain model was designed for SaaS from day one — the deploymentMode enum (standalone/saas/hybrid), licence tiers, sub-tenants and the onboarding wizard prove it. The gaps are operational rather than architectural.

## Gaps ranked for going SaaS

| # | Gap | Why it matters | Resolution | Effort |
| --- | --- | --- | --- | --- |
| 1 | No payment gateway — a platform admin manually flips paymentConfirmed; no Stripe/Paddle anywhere | Cannot self-serve monetise beyond ~dozens of tenants | Stripe Billing mapped onto the existing licence state machine — integration, not redesign | M |
| 2 | No staging environment | Schema changes are effectively tested on production | Staging compose/host fed by CI-built images | M |
| 3 | Migrations not wired into deploy | A deploy shipping schema-dependent code crash-loops the API | Add prisma migrate deploy to deploy.sh / container entrypoint | S |
| 4 | In-memory rate limiting and lockout counters | Blocks running more than one API replica | Swap to rate-limit-redis (Redis already deployed) | S |
| 5 | No DB-level tenant isolation backstop | One forgotten tenantId filter in future code = cross-tenant breach | Prisma client extension auto-injecting tenant scope + CI cross-tenant fuzz test (or Postgres RLS) | M–L |
| 6 | Webhook delivery is fire-and-forget | Public-API customers need signed, retried delivery | Route through BullMQ with HMAC signing and a delivery log | S–M |
| 7 | Mobile server URL compile-time hardcoded | Blocks the hybrid/self-hosted deals deploymentMode implies | Runtime server field on login, persisted in DataStore/Keychain | S–M |
| 8 | No usage metering (storage, API calls) | Cannot price fairly or cap MinIO growth per tenant | Nightly aggregation of stored sizeBytes; enforce tier storage caps | S |
| 9 | White-label thin (logo + currency); SMTP is platform-global | Mid-market buyers expect custom sender domains/theming | Per-tenant SMTP rows and a theme JSON on Company | M |
| 10 | Global OTA release channel | A bad mobile build hits 100% of tenants at once | Rollout percentage or per-tenant release pinning | S |

# 4. Online / Offline Ability

Both apps shipped a solid v1 offline mode (v1.7.2): Room/SwiftData caches, persistent outbox queues, write-ahead scan capture, WorkManager background sync on Android and connectivity-aware drain on iOS. However, several silent data-loss paths must be closed before field crews can rely on it.

## Data-loss findings

| # | Finding | Impact | Resolution | Effort |
| --- | --- | --- | --- | --- |
| 1 | Queued work is deleted after 5 failed sync attempts, silently, on both platforms; Android's 30s backoff can exhaust all 5 in minutes; Android's cold-start token wipe means post-reboot workers burn attempts on 401s | Permanent silent loss of scans and asset creates | Dead-letter state + 'failed items' retry/discard UI; never count network errors; skip sync when unauthenticated | M |
| 2 | Android blind-audit offline scans are always rejected: queued without locationId/condition (columns exist, unpopulated); server requires them; 5 fails then dropped | 100% loss of offline blind-audit data | Persist and replay both fields — near two-line fix on each side | S |
| 3 | No idempotency on replay: crash between API success and queue-delete duplicates assets/scan events; no unique constraint on barcode/rfidTag; asset-number race under concurrent drains | Duplicate assets, inflated audit counts | Send client UUID as clientRequestId (iOS already generates one); server dedupe; serialise asset numbering | M |
| 4 | Offline photo capture loses the photo — no queue, no gating; upload fails and the image is discarded | Field effort lost with only an error toast | Queue photo files on disk and drain with existing workers (or minimally gate capture offline) | M / S |
| 5 | Android session lifecycle defeats offline: cold-start token wipe plus token clear on any refresh 5xx | Offline cold start lands on an unusable login screen despite cached data | Port the iOS policy: clear only on genuine server rejection | S |
| 6 | No iOS background sync (foreground-only NWPathMonitor) | Queued data stranded until next app open | Register a BGProcessingTask calling the existing sync | M |
| 7 | Replayed scans get server-stamped timestamps (no capturedAt field) | Audit-evidence timestamps are wrong for offline scans | Add capturedAt with a server-side sanity clamp | S |
| 8 | Full-register re-download on every refresh; no delta sync; cache age tracked but never shown | Bandwidth waste; stale decisions in the field | changedSince delta endpoint; 'last synced X ago' label | M / S |
| 9 | Platform parity gaps: Android lacks reference-data cache (offline creates cannot set site/category), provisional rows; iOS lacks RFID sessions, blind-audit zones, pending-count UI | Inconsistent field capability between platforms | Port each capability across; fix iOS provisional-row orphan edge cases | S–M |

The web and admin applications are fully online-only (no service worker) — acceptable, noted for the roadmap.

Highest priority pair:  Findings 1 + 2 together mean an Android crew running a blind audit in a dead zone today loses every scan, permanently and silently. Finding 2 is a near two-line fix.

# 5. Communications

API — Express with helmet, CORS allowlist, request IDs, consistent error envelope, Swagger UI, versioned routes. Validation is per-route and uneven (not schema-first). No response compression anywhere; no tuned server/proxy timeouts; the global 100 req/min per-IP limiter will throttle NAT'd scanner fleets flushing offline queues.

Email — nodemailer/Resend via the worker (invites, audit-complete with CSV, alert digests); SMTP config encrypted at rest.

Broken silent feature — alert digests can never fire: the subscription UI and the worker consumer both exist, but no producer or scheduler ever enqueues the job. Users can subscribe to alerts that will never arrive. Maintenance-due detection is on-demand only — no proactive notifications at all.

Push / SMS — none. Mobile relies on unauthenticated version polling for OTA updates.

Real-time — none; the nginx /ws/ upgrade blocks are dead configuration.

Worker — BullMQ with 3 attempts and exponential backoff, but no dead-letter alerting (failed jobs silently evicted) and enqueue failures are swallowed with a log line.

# 6. Storage

Postgres — 45 models, well-indexed hot paths (barcode/RFID/tenant composites), 32 disciplined Prisma migrations — but nothing runs migrate deploy on deploy, and there are no backups.

MinIO — three buckets (photos, documents, mobile releases) with tenant-prefixed keys and sensible upload caps. No presigned URLs — every photo/APK streams through the API. No lifecycle rules, no versioning, no backups. Swallowed delete errors orphan blobs; no orphan sweep.

Volumes — everything on bind mounts under /opt/Vairiot/infra/data on one host. Host disk death = total loss: all tenant data, all files, all releases, and the unversioned .env — losing APP_ENCRYPTION_KEY also orphans the encrypted SMTP credentials even if a dump existed.

Lifecycle — soft deletes only on User/Asset; solid audit-event log (unbounded growth, no retention); CSV/report exports exist but no whole-tenant export for SaaS offboarding/GDPR; ReportSchedule model is a dead stub; no server-side image processing (no EXIF/GPS strip).

# 7. Infrastructure & Operations

Deploy — manual SSH script: git pull + compose up --build on the production box. No registry, no image tags, no rollback, not zero-downtime. nginx caches upstream container IPs and must be manually restarted after every deploy (documented 502 foot-gun) — a one-line resolver directive removes this entire failure class.

CI — typecheck + API tests + Android lint only. No ESLint run; zero coverage for worker/admin/shared/reports; no Docker build check; CI runs Node 24 while production runs Node 22; CI does not gate deploys.

Resilience — restart:always everywhere (good), but api/worker/web/admin/nginx have no healthchecks, no resource limits (one leak can OOM the box including Postgres), and no log rotation (disk-full risk).

Observability — console-only logging, in-memory metrics reset on restart, /health endpoints exist but nothing consumes them. No Sentry, no uptime monitor, no alerting.

TLS — solid nginx config (TLS 1.2/1.3, ACME webroot, 444 for unknown SNI) but no certbot deploy-hook: a renewed certificate is not picked up until the next manual nginx restart — a latent expiry incident on any quiet 60–90 day stretch.

Pinning — minio/minio:latest unpinned in all three compose files (breaking-change landmine); no Dependabot/Renovate.

# 8. Hosting Assessment (Europe & UAE client base)

The production VPS geolocates to UK/EU ranges, which suits the client base well: European clients get low latency, and UAE clients see roughly 120–160 ms to Europe — workable for the API and further softened by the offline-first mobile design. Relocation is not required. The drivers for hosting change are:

Resilience — all state on one unmanaged disk. The priority is moving Postgres and object storage to managed EU services, not moving regions.

GDPR — EU hosting is the right default for European clients; ensure a data-processing agreement with the hosting provider and keep backups inside the EU/UK.

UAE PDPL (Federal Decree-Law 45/2021) — permits cross-border transfer with adequate safeguards; private-sector UAE clients are generally fine on EU hosting. UAE government/semi-government and regulated sectors (banking under Central Bank rules; health data with in-country requirements) may require in-country hosting. The platform's existing deploymentMode (standalone/saas/hybrid) is the right vehicle: offer a UAE-region deployment (AWS me-central-1 Dubai, Azure UAE North, or local providers such as Khazna/G42) as a per-tenant option when procurement demands it.

Ease of access — put a CDN (e.g. Cloudflare) in front of the SPAs and photo delivery to improve UAE load times cheaply; keep the API in one EU region.

## Hosting evolution options

| Option | Shape | Cost (USD/mo) | Migration effort |
| --- | --- | --- | --- |
| A — recommended now | Stay in an EU region; keep or upgrade the app VPS + managed Postgres + S3-compatible object storage replacing self-hosted MinIO (the API already speaks S3 — a config change). e.g. Hetzner/current VPS + AWS eu-central-1 RDS + S3, or Scaleway/OVH equivalents. Compose largely unchanged. | 60–150 | M — pg_dump/restore + bucket mirror + DNS cutover; one evening of downtime. Removes the single-disk blast radius without a region move. |
| B — managed platform | Fly.io (Frankfurt/London/Amsterdam) or Render (Frankfurt) with CI-built images, health-checked rollouts, instant rollback; Neon/managed Postgres + Tigris/S3. | 80–250 | M–L — platform routing replaces nginx/compose. |
| C — full cloud | AWS eu-central-1 (or eu-west-2) primary: ECS/EC2 + RDS (PITR, multi-AZ) + S3 + ALB + CloudFront; add a me-central-1 (Dubai) satellite later for UAE-residency tenants. | 250–600+ per region | L — worth it when tenant count or UAE/government procurement demands it. |

Sequence note: do the CI-built-images work first so whichever host you land on receives images, not source builds.

# 9. Prioritised Remediation Roadmap

## This week — existential and data-loss items (mostly small)

| # | Action | Effort |
| --- | --- | --- |
| 1 | Off-host backups: nightly pg_dump + MinIO mirror + .env copy to EU object storage (~$5/mo); keys into a password manager; documented and tested restore | S |
| 2 | Fix Android blind-audit offline scans (persist/replay locationId + condition) — currently 100% data loss | S |
| 3 | Uptime + error monitoring: external /health/ready check with phone alert; Sentry across api/worker/web/admin | S |
| 4 | Upgrade nodemailer (H1) | S |
| 5 | Compose hygiene: pin minio image, log rotation, memory limits; nginx resolver fix; certbot deploy-hook; HSTS on SPA hosts; enable gzip | S |

## This month — stability and trust

| # | Action | Effort |
| --- | --- | --- |
| 6 | Wire prisma migrate deploy into the deploy pipeline; add healthchecks for api/worker/nginx | S–M |
| 7 | Offline sync integrity: dead-letter state instead of delete-after-5; don't count network errors; skip sync unauthenticated; port iOS token policy to Android; clientRequestId idempotency | M |
| 8 | Security mediums: encrypt 2FA secrets + hash backup codes; refresh-token rotation invalidation; scoped MinIO account; password policy; separate JWT secrets | M |
| 9 | Build the missing scheduler: alert digests + maintenance-due notifications (the UI already promises them) | M |
| 10 | CI hardening: ESLint; worker/admin/shared/reports coverage; Docker build checks; align Node versions; Dependabot; build images in Actions → registry → pull-based deploys with instant rollback | M |

## This quarter — SaaS growth

| # | Action | Effort |
| --- | --- | --- |
| 11 | Move state to managed EU services (managed Postgres + S3-compatible storage); CDN in front of the SPAs; scope a UAE-region deployment option for regulated tenants | M–L |
| 12 | Stripe Billing onto the existing licence state machine; nightly per-tenant storage metering | M |
| 13 | Staging environment; Prisma tenant-guard extension + cross-tenant CI fuzz test | M |
| 14 | Offline photo queue; delta sync (changedSince); iOS background sync; platform parity items | M |
| 15 | Whole-tenant data export; webhook delivery via BullMQ with HMAC signing + delivery log; OTA staged rollout; per-tenant SMTP/branding | M–L |

Generated from five parallel audit passes (security, SaaS, offline, communications/storage, infrastructure) over the repository at commit 05c05f9. Full file:line evidence is in docs/AUDIT-2026-07-19.md in the repository.